# EduInsight — Evaluation Report

Sep 18, 2026

## Problem Definition

Thousands of recorded lecture videos now exist per MOOC platform, but students have no way to compare or search across them by actual content. Existing platforms let a student browse one course at a time; they cannot ask "which lecture, across the whole catalog, actually covers dynamic programming best" and get a ranked, evidence-backed answer.

This creates two concrete gaps:

- No cross-course content comparison. Redundant coverage (the same topic taught in 5 different courses) is invisible, and students can't tell which version best matches what they need.

- No measurable, content-based recommendation. Where recommendations exist, they are usually engagement-based (views, ratings) or manually curated, not grounded in what the lecture actually contains.

EduInsight addresses this at genuine scale: analyzing a large corpus of lecture video captions and metadata collectively (not one video at a time) to extract topics, detect similarity and redundancy, cluster related content, and rank lectures for a student's query by measurable content match — explicitly never claiming "best teacher," only "best content match." Because the corpus is large (59,581 lecture videos, 10,543 hours) and multilingual, this requires distributed storage and processing (Hadoop/Spark), not a single-machine script.

## Objectives and Outcomes

- Ingest a large-scale lecture corpus into distributed storage — load course, video-caption, and concept metadata into HDFS so downstream processing is genuinely distributed.

- Build a distributed NLP preprocessing pipeline — Chinese tokenization (jieba) and stopword removal as a Spark job over caption text, informed by a real data-quality finding (see Progress).

- Generate multilingual content embeddings — one vector per lecture via a multilingual sentence-transformer, so an English query matches Chinese lecture content directly, without translating the corpus.

- Cluster lectures and detect redundancy — group lectures by topic similarity and surface concrete cases of overlapping coverage across different courses.

- Build a measurable ranking engine — given a student query (e.g. "dynamic programming"), return a ranked list of lectures scored by similarity and concept overlap, with the score shown, not hidden.

Outcomes targeted:

- A working, reproducible Hadoop/Spark pipeline (not a single-machine script) verified against real data at each stage.

- A query → ranked-results demo usable in a live presentation.

- A documented, honest account of data-quality issues found and how they were handled (e.g. noisy concept extraction, missing course–video linkage in the source dataset).

## Methodology

Dataset. MOOCCubeX (THU-KEG, Tsinghua University), chosen over AVLectures (451GB, impractical for a semester project). It provides course structure, video captions, and a machine-extracted concept graph across 3,781 courses and 59,581 captioned lecture videos.

Development strategy: subset first, then scale. Rather than building against the full 59,581-video corpus from day one, the pipeline is built and debugged against a filtered Computer Science subset (59 courses, 4,071 videos) so iteration is fast. The same code then runs against the full corpus on the cluster — the subset is a development sandbox, not the final deliverable.

Pipeline architecture:

flowchart LR
  A[Raw MOOCCubeX files] --> B[Course-video bridge]
  B --> C[HDFS storage]
  C --> D[Spark preprocessing<br/>jieba + stopwords]
  D --> E[Multilingual embeddings]
  E --> F[Clustering & similarity]
  F --> G[Ranking engine]
  G --> H[Query demo]

Tools and stack: WSL2 + Ubuntu 22.04 on a GPU-equipped laptop; Hadoop 3.3.6 (HDFS, pseudo-distributed); Spark 3.5.9 (PySpark); Java 11; jieba for Chinese segmentation; a multilingual sentence-transformer (paraphrase-multilingual-mpnet-base-v2) for cross-lingual embeddings.

Team structure: six modules, one per pipeline stage, one owner each, built across six weeks so a demoable result exists at the end of every week (see Continuity).

## Literature Survey

A full structured review of six directly related papers (author/year, purpose, methodology, key findings, limitations) is in the companion document: EduInsight — Literature Review.

Dataset foundation. Yu et al. (2021), "MOOCCubeX: A Large Knowledge-centered Repository for Adaptive Learning in MOOCs," Proc. 30th ACM International Conference on Information & Knowledge Management (CIKM), pp. 4643–4652. This is the source dataset paper; it establishes the course–video–concept knowledge graph structure this project builds on, but does not itself provide a cross-course recommendation or redundancy-detection system — that gap is what this project targets. It extends the earlier MOOCCube dataset (also THU-KEG) with a richer concept graph and adaptive-learning focus.

Cross-lingual semantic embeddings. Reimers & Gurevych (2019), "Sentence-BERT: Sentence Embeddings using Siamese BERT-Networks," EMNLP 2019, introduced fast, semantically meaningful sentence embeddings via siamese BERT networks — the architecture family the project's embedding model descends from. Reimers & Gurevych (2020), "Making Monolingual Sentence Embeddings Multilingual using Knowledge Distillation," EMNLP 2020, extended this to cross-lingual alignment, which is exactly what lets an English query match Chinese lecture content without translating the corpus — the technique this project's Module 3 (Embeddings) is built on.

Chinese text segmentation. jieba is the de facto standard open-source Chinese word segmentation library, used here because Chinese text has no whitespace word boundaries — a prerequisite before any stopword filtering or concept matching can run on the caption text.

Distributed processing for large text corpora. The Hadoop/Spark ecosystem (Apache Software Foundation) is the standard approach for processing corpora at the scale here (59,581 videos, 11.36M caption segments, 10,543 hours) — chosen over a single-machine script specifically because the full corpus does not fit comfortably in memory or reasonable single-machine processing time.

Gap this project fills. No prior published system combines MOOCCubeX (or a comparable MOOC corpus) with a distributed pipeline for cross-course lecture-level similarity, redundancy detection, and measurable content-based ranking. This survey is scoped to the techniques directly used; a fuller comparison against other MOOC recommendation systems (e.g. collaborative-filtering-based MOOC recommenders) is planned as the project progresses into the clustering and ranking modules.

## Progress

Foundation (complete):

- Verified dataset integrity end-to-end: video.json's initial 14MB download was corrupted/incomplete; re-downloaded to the full 579.9MB, all 59,581 records validated as parseable JSON with 0 errors.

- Found and fixed an undocumented gap in the dataset: course.json's resource_id and video.json's ccid are different ID spaces with no official bridge file. Located the missing file (video_id-ccid.txt, 114.2MB) via the dataset's GitHub issue tracker, downloaded and byte-verified it (119,740,314 bytes, exact match).

- Built a Computer Science development subset: 59 of 74 CS-tagged courses (≥10 captioned videos each), 4,071 videos, 27,552 concepts — with every filtering step logged and reversible.

- Ran EDA on the subset: course/video/concept distributions, video duration and caption-density histograms, and a concept-quality finding (2.9% of extracted concepts are generic noise, 97.1% are real technical terms) that directly justifies the stopword-filtering step planned for Module 2.

- Published an interactive, verified project dashboard covering dataset scale, schema, and the CS subset EDA.

Module 1 — Ingestion & HDFS Storage (complete):

- Installed and configured WSL2 + Ubuntu 22.04, Java 11, Hadoop 3.3.6, and Spark 3.5.9.

- Configured HDFS in pseudo-distributed mode; NameNode, DataNode, and SecondaryNameNode all verified running.

- Loaded the CS subset (7 files, 69.2MB) into HDFS at /eduinsight/subset_cs/.

- Ran a PySpark job reading directly from HDFS as an end-to-end smoke test: read back 4,071 videos and 59 courses (exact match to source), 725,841 total caption segments, 178.3 average segments per video — confirming the whole ingestion chain works, not just that the daemons start.

Not yet started: Modules 2–6 (Spark preprocessing, embeddings, clustering, ranking engine, and the query demo) — see Continuity for the plan.

## Continuity

This project is being built as one continuous pipeline, not disconnected demos — every module reuses the verified output of the one before it, and nothing already built gets thrown away as the project scales up.

How each phase carries into the next:

- The dataset verification and course–video bridge fix (foundation) is what makes every later stage trustworthy — without it, HDFS ingestion in Module 1 would have loaded silently broken data.

- The CS subset is explicitly a development sandbox: the exact same code written and tested against it in Modules 2–6 will be re-pointed at the full 59,581-video corpus for the final run. Nothing here is a one-off demo that gets rebuilt later.

- The concept-noise finding from the subset's EDA (Progress) directly drives Module 2's stopword-filtering design — later modules are informed by earlier findings, not built in isolation.

- Module 1's HDFS/Spark environment underlies every remaining module; the project dashboard is updated after each module completes so progress stays visible and verifiable across sessions, not just asserted.

Six-week forward plan (one module per week, one owner each):

| Week | Module | Owner | Status |
| --- | --- | --- | --- |
| — | Foundation | Whole team | Done |
| 1 | Ingestion & HDFS Storage | Aryan | Done |
| 2 | Distributed Preprocessing (jieba + stopwords) | Tanmay Kandwal | Next |
| 3 | Embedding & Feature Engineering | Tanmay Sangwan | Planned |
| 4 | Similarity & Clustering | Tanmay Sangwan | Planned |
| 5 | Ranking & Recommendation Engine | Aryan | Planned |
| 6 | Integration, Scale-Up & Demo | Tanmay Kandwal | Planned |

By Week 6, the pipeline is re-run on a larger slice of the corpus (beyond just Computer Science) specifically to demonstrate genuine distributed scaling, not just correctness on a small subset — continuity from a small verified example to the full-scale system is the deliverable, not a side effect of it.